## Slide 1
Author: ABDELMALEK MOHAMMEDRIAD
Spiral Model in Software Development

## Slide 2
CONTENTS
1. Definition
5. Phases in Spiral Model
2. Main Idea
9. Detailed Phase Table — Spiral Cycle Breakdown
6. When to Use the Spiral Model
3. Structure
7. Example Scenario
4. Diagram Explanation
8. Comparative Statistics — Spiral vs Other Models

## Slide 3
1. Definition
The Spiral Model is a risk-driven software development process model that combines elements of both Waterfall and Iterative models. It was proposed by Barry Boehm in 1986.
It’s called spiral because the development process passes through repeated loops (spirals) — each representing a phase of the software with planning, risk analysis, development, and evaluation.

## Slide 4
2. Main Idea
Unlike traditional linear models (like Waterfall), the Spiral Model iterates through several versions of the software — each cycle adds more detail and functionality. At every spiral, risks are identified, analyzed, and managed before moving to the next phase.

## Slide 5
3. Structure
Each loop in the spiral represents a phase in the software process and is divided into four main quadrants:

## Slide 6
Structure
Planning (Objective setting)
• Identify the system’s objectives, alternatives, and constraints: Determine what needs to be built in this iteration.
• Define requirements for that phase: Example: Define what features to include in the next prototype. Gather user requirements.
Engineering (Development and testing)
• Actually develop the product for that cycle (coding, testing, etc.): Produce a working model, prototype, or part of the system.
• Example: Implement a module, then test and validate it.
Risk Analysis (Evaluation and alternatives)
• Identify potential risks (technical, financial, time-related, etc.): Analyze and find ways to mitigate or reduce risks.\
This is the most important and unique part of the Spiral Model.
• Example: Risk: New technology might not integrate with existing systems. Solution: Build a small prototype to test compatibility.
Evaluation (Customer feedback)
• The customer reviews the result and gives feedback: This helps decide whether to continue to the next loop or adjust requirements.
• Example: Users test the prototype and report usability issues. Developers use this feedback to plan the next iteration.

## Slide 7
4. Diagram Explanation
Imagine a spiral starting at the center and expanding outward. Each loop (cycle) passes through:
Planning → Risk Analysis → Engineering → Evaluation and then moves to the next spiral with updated requirements and lower risks.
The radius of the spiral = progress in the project.
1
The angle of the spiral = cost incurred so far.
2

## Slide 8
5. Phases in Spiral Model
Determining Objectives
Define the purpose, requirements, and constraints.
Development and Testing
Build and verify the product incrementally.
Identifying and Resolving Risks
Analyze risks and possible solutions.
Planning the Next Iteration
Prepare for the next loop using feedback.

## Slide 9
6. When to Use the Spiral Model
Use it when:
The project is large and complex.
High risk is involved (technical or business).
1
3
You need prototyping and incremental delivery.
Examples:
5
Defense systems
1
Requirements are unclear or evolving.
Aerospace projects
Early user feedback is critical.
2
2
4
Large enterprise software with changing requirements
3

## Slide 10
Aspect | Description
Model Name | Spiral Model
Proposed By | Barry Boehm (1986)
Main Idea | Combines Waterfall and Prototyping in an iterative, risk-driven process
Focus | Risk management and iterative refinement
Output of Each Cycle | A working prototype or refined version of the product
Best For | Large, high-risk, or complex projects
Customer Involvement | Very high — continuous feedback each iteration
Development Type | Iterative and evolutionary
7. Example Scenario
Let’s say you’re building a banking system:
1st Spiral – Requirement gathering + prototype login module
3rd Spiral – Add security and reporting features
Each spiral reduces uncertainty and adds functionality.
2nd Spiral – Add transaction and account modules
4th Spiral – System testing and deployment

## Slide 11
Criteria | Waterfall | Agile | Spiral
Customer Involvement | Low | High | Very High
Risk Management | Weak | Medium | Strong
Flexibility in Requirements | Low | High | High
Cost of Change (Late Stages) | Very High | Medium | Medium
Documentation Required | Very High | Low | High
Iteration Cycles | 1 (sequential) | Many | Many
Best For | Stable, small projects | Fast-paced projects | Complex, risky systems
8. Comparative Statistics — Spiral vs Other Models
🧠 Statistically (based on industry data):
Projects using the Spiral Model report 30–40% fewer failures in high-risk environments compared to Waterfall.
However, development cost can be 15–25% higher due to repeated risk assessments.

## Slide 12
Phase | Activities | Output | Participants
Planning | Define objectives, alternatives, constraints | Requirements for this iteration | Analysts, Clients
Risk Analysis | Identify and analyze potential risks | Risk mitigation strategies | Developers, Managers
Engineering | Design, code, integrate, and test | Prototype or working version | Developers, Testers
Evaluation | Get customer feedback and assess progress | Updated requirements | Clients, QA Team
Iteration (Spiral) | Cost (Est.) | Risk Level | Progress (%) | Customer Satisfaction (%)
Spiral 1 | $20,000 | 🔴 High | 20% | 60%
Spiral 2 | $35,000 | 🟠 Medium | 50% | 75%
Spiral 3 | $45,000 | 🟢 Low | 80% | 90%
Spiral 4 | $50,000 | 🟢 Very Low | 100% | 95%
9. Detailed Phase Table — Spiral Cycle Breakdown
✅ Advantages:
Strong risk management
Flexible for requirement changes
❌ Disadvantages:
Complex to manage
Not suitable for small projects
Early detection of issues
Expensive due to iterations
Delivers early prototypes
Can take longer to complete
High customer involvement
Needs expert risk analysts

## Slide 13
Thank You